24 April 2012

[8-12]

Administrative Assessment Report –Proposal P1019

Carbon Monoxide as a Processing Aid for Fish

| Brief Description of Proposal: To ensure that carbon monoxide is not permitted to be used as a processing aid for fish. |  | Potentially affected Standard: 1.3.3 |
| --- | --- | --- |
| Procedure: General | Estimated total hours: 650 hours max Reasons why: While the proposed change is relatively minor, this Proposal may take longer than average because of the likelihood of opposing stakeholder views. | Estimated start work: April 2012 |

Decision

Proposal prepared Date: 28 March 2012

Consultation & assessment timeframe

Proposed length of public consultation period: 6 weeks

Proposed timeframe for assessment: Commence assessment (clock start) Mid-April 2012 Completion of assessment & preparation of draft food reg measure Mid-June 2012 Public comment Late June – early Aug 2012 Board to complete approval Late Oct 2012 Notification to Forum Early Nov 2012 Anticipated gazettal if no review requested Mid-Jan 2013